CHAROTAR UNIVERSITY OF SCIENCE & TECHNOLOGY
DEVANG PATEL INSTITUTE OF ADVANCE TECHNOLOGY AND RESEARCH
DEPSTAR

WEEKLY REPORT

In this report students require to mention the work has been done during the week and planning for the next week. (Please fill individual report for each week)

| Project ID: PRJ_IT_5_2026_10 | Student ID: D25DIT083 |
| --- | --- |
| From Date: 18/07/2026 | To Date: 24/07/2026 |
| Semester: 5th | Internship ID: INT_2026_D25DIT083 |

Work done from Date: 18/07/2026 to 24/07/2026
(Attach supporting Documents):

Module Focus: Core Authentication Integration, Security PIN Lock & Profile Management • Authentication Architecture & Security Constraints: Implemented user registration and login endpoints (server/routes/auth.js) with bcryptjs password hashing, JWT session token verification, and password policy constraints (minimum 8 characters, uppercase, lowercase, number, special character). • Security PIN Protection Layer: Built SetPin.jsx and PinLock.jsx frontend views backed by PIN hashing endpoints to shield sensitive user transaction data. • User Profile Management & Customization: Developed Profile.jsx view allowing users to update personal details, phone number, address, avatar image URL, timezone, and language settings. • Password Recovery via SMTP: Integrated Nodemailer transport in auth.js sending password reset links to user email accounts. • Database Seeding Infrastructure: Developed seed_trackify.js script populating initial user accounts, category budgets, and personal financial ledgers for local testing.

Plans for next week: Date: 25/07/2026 to 31/07/2026

Target Objectives: • Implement personal transaction ledger APIs (Income and Expense tracking with category filtering). • Develop category-based budget limit configuration and spent vs. limit warning alerts. • Build multi-format data export engine supporting PDF, CSV, and JSON report downloads.

References:

1. GitHub Repository: https://github.com/harshil5506/Trackify.git (Branch: main, auth-integration)

2. Node.js Express & Mongoose ODM Documentation | JWT Security Standards Guidelines

Signature of Student                                                          Signature of Mentor

CHAROTAR UNIVERSITY OF SCIENCE & TECHNOLOGY
DEVANG PATEL INSTITUTE OF ADVANCE TECHNOLOGY AND RESEARCH
DEPSTAR

WEEKLY REPORT

In this report students require to mention the work has been done during the week and planning for the next week. (Please fill individual report for each week)

| Project ID: PRJ_IT_5_2026_10 | Student ID: D25DIT083 |
| --- | --- |
| From Date: 25/07/2026 | To Date: 31/07/2026 |
| Semester: 5th | Internship ID: INT_2026_D25DIT083 |

Work done from Date: 25/07/2026 to 31/07/2026
(Attach supporting Documents):

Module Focus: Financial Ledger CRUD, Category Budgets & Multi-Format Data Exports • Income & Expense Management API: Implemented full transaction CRUD endpoints (server/routes/expenses.js) with category filtering, payment method tagging, date range filters, and pagination query limits. • Category Budgeting & Overrun Alerts: Built budget.js CRUD routes and Budget.jsx view to configure monthly category limits and render real-time budget overrun progress bars. • Multi-Format Data Export Engine: Developed csvExport.js utility and updated Reports.jsx & Transactions.jsx to support PDF (jsPDF + autotable), CSV, and JSON report downloads. • Visual Analytics & Dashboard Widgets: Developed analytics.js endpoints (GET /summary, GET /monthly comparison, GET /by-category aggregation) and integrated Recharts pie/bar charts. • Frontend Code Cleanup & Verification: Removed legacy components, optimized client routes, and executed production build (npm run build).

Plans for next week: Date: 01/08/2026 to 07/08/2026

Target Objectives: • Implement Multi-Currency preference selection and dynamic formatting across ledgers. • Build Automated Monthly Financial Reports dispatch via Email (Nodemailer). • Develop Activity Heatmap grid and Spending Personality Quiz assessment on the Profile page.

References:

1. GitHub Repository: https://github.com/harshil5506/Trackify.git

2. jsPDF & jspdf-autotable API Guide | Recharts Data Visualization Documentation

Signature of Student                                                          Signature of Mentor

CHAROTAR UNIVERSITY OF SCIENCE & TECHNOLOGY
DEVANG PATEL INSTITUTE OF ADVANCE TECHNOLOGY AND RESEARCH
DEPSTAR

WEEKLY REPORT

In this report students require to mention the work has been done during the week and planning for the next week. (Please fill individual report for each week)

| Project ID: PRJ_IT_5_2026_10 | Student ID: D25DIT083 |
| --- | --- |
| From Date: 01/08/2026 | To Date: 07/08/2026 |
| Semester: 5th | Internship ID: INT_2026_D25DIT083 |

Work done from Date: 01/08/2026 to 07/08/2026
(Attach supporting Documents):

Module Focus: Multi-Currency Support, Automated Email Monthly Reports, Activity Heatmap & Spending Personality Quiz • Multi-Currency Preference & Formatting: Added currency configuration (INR, USD, EUR, GBP, etc.) in User Profile and integrated dynamic currency formatting across transaction tables, summaries, and report exports. • Automated Monthly Financial Reports via Email: Integrated Nodemailer email delivery mechanism sending formatted monthly financial summaries and transaction highlights directly to user email accounts. • Activity Heatmap Component: Built ActivityHeatmap.jsx and GET /api/analytics/heatmap endpoint rendering a 365-day contribution grid with intensity levels, hover tooltips, and range toggles (90 Days, 180 Days, 1 Year). • Spending Personality Quiz: Created Quiz.jsx assessment with 5 behavioral questions, archetype score calculation (Master Saver 🛡️, Balanced Budgeter 📈, Experience Enthusiast 🛍️, Impulse Adventurer ⚡), and MongoDB profile persistence. • Profile Page Integration & Checkpoint 1: Unified the Spending Personality Assessment card and Activity Heatmap inside Profile.jsx, executed client build, and established Checkpoint 1 milestone tag (checkpoint-1) on GitHub.

Plans for next week: Date: 08/08/2026 to 14/08/2026

Target Objectives: • Extend social group expense splitting features (Equal, Custom, Percentage splits) and peer debt settlement tracking. • Develop interactive financial goal tracking and recurring subscription management.

References:

1. GitHub Repository: https://github.com/harshil5506/Trackify.git (Tag: checkpoint-1, Commit: be0f2af)

2. Nodemailer Mail Transport API Guide | Trackify Technical Specification

Signature of Student                                                          Signature of Mentor