TRACKIFY

Full-Stack Personal Finance & Group Expense Sharing Platform
3-Week Progress Report Presentation (Weeks 1 to 3)

| INSTITUTION & PROJECT METADATA • Institution: CHARUSAT (DEPSTAR) • Semester: 5th ¦ Project ID: PRJ_IT_5_2026_10 • Domain: Web Development / FinTech | STUDENT & MILESTONE DETAILS • Student ID: D25DIT083 • Internship ID: INT_2026_D25DIT083 • Current Milestone: Checkpoint 1 (v1.0-cp1) • Repository: github.com/harshil5506/Trackify |
| --- | --- |

SLIDE 1: Executive Summary & 3-Week Progression

Trackify is a comprehensive full-stack web application designed for personal financial management and group expense splitting. Over the course of 3 weeks, the project progressed from core architecture to Checkpoint 1 release.

| Week & Dates | Focus Module | Key Deliverables & Outcomes |
| --- | --- | --- |
| Week 1 (18/07 - 24/07) | System Architecture & Authentication | • MERN + Vite setup • 6 Mongoose ODM schemas • JWT auth & bcryptjs security • Security PIN Lock views • Google OAuth integration |
| Week 2 (25/07 - 31/07) | Personal Financial Ledger & Analytics | • Income/Expense CRUD APIs • Category budget overrun alerts • Interactive Recharts widgets • PDF/CSV/JSON export engine • MongoDB test seed generator |
| Week 3 (01/08 - 07/08) | Multi-Currency & Email Automation | • Multi-currency support (INR, USD, EUR, GBP) • Nodemailer monthly report emails • Profile settings unification • Tagged release 'checkpoint-1' |

SLIDE 2: Week 1: Core System Architecture & Security

Full-Stack Environment Setup: Configured React 19 + Vite Single Page Application (SPA) frontend and Node.js + Express backend with CORS and cookie-parser.

Database Schemas Definition (Mongoose ODM): Defined 6 robust models: User, Expense, Budget, Friend, Message, and Group.

Authentication & Session Management: Implemented POST /api/auth/register and POST /api/auth/login using bcryptjs password hashing and 7-day JWT session tokens.

Security PIN Lock Layer: Built SetPin.jsx and PinLock.jsx views to secure sensitive financial records.

Google OAuth Integration: Configured GoogleOAuthProvider wrapper and GoogleLogin frontend workflow with graceful fallback handling.

SLIDE 3: Week 2: Financial Ledger, Budgets & Multi-Format Exports

Income & Expense Ledger (CRUD API): Developed expenses.js REST routes supporting transaction titles, category tags, payment methods, date ranges, and pagination.

Category Budgeting System: Created budget.js CRUD endpoints and Budget.jsx view to configure monthly category limits and alert users upon budget overruns.

Summary Analytics Engine: Developed analytics.js aggregation endpoints (GET /summary, GET /monthly, GET /by-category) integrated with interactive Recharts widgets.

Multi-Format Export Engine: Created csvExport.js utility and enhanced Reports.jsx & Transactions.jsx to support PDF (jsPDF + autotable), CSV, and JSON downloads.

Data Seeding & Production Build: Built seed_trackify.js script populating 75+ test transactions and roommate expense split structures.

SLIDE 4: Week 3: Multi-Currency & Email Automation (Checkpoint 1)

Multi-Currency Preference & Formatting: Implemented multi-currency preference selection (INR ₹, USD $, EUR €, GBP £, etc.) in User Profile and integrated dynamic currency formatting across transaction tables, summaries, and PDF/CSV reports.

Automated Monthly Reports via Email: Developed Nodemailer mail delivery transport sending formatted HTML monthly summaries and transaction highlights directly to user emails.

Checkpoint 1 Release Tagged: Executed production build verification (npm run build) and tagged release 'checkpoint-1' on GitHub main repository.

SLIDE 5: Technical Architecture & Stack Specifications

| Layer | Technology / Framework | Core Purpose & Features |
| --- | --- | --- |
| Frontend UI | React 19 + Vite + Recharts | Single Page Application (SPA) with fast HMR, responsive layouts, interactive analytics charts, and client routing. |
| Backend REST API | Node.js + Express.js | RESTful API services, authentication middleware, password hashing, and email transport dispatch. |
| Database Layer | MongoDB + Mongoose ODM | NoSQL database holding user profiles, financial ledgers, budget caps, direct messages, and group split models. |
| Security & Utilities | JWT, Bcryptjs, jsPDF, Nodemailer | 7-day session tokens, security PIN lock, PDF/CSV multi-format export engine, and automated email dispatch. |

SLIDE 6: Future Roadmap & Upcoming Milestones (Weeks 4+)

Group Expense & Debt Settlement Simplification: Extend multi-currency support to shared group balances and implement debt minimization algorithms to settle roommate expenses efficiently.

Automated Subscription Tracker: Develop recurring bill detection with spending alert notifications before payment due dates.

Mobile UX & Touch Optimizations: Enhance responsive touch gesture controls and swipe actions for quick expense logging.