## Slide 1
PROJECT PROGRESS PRESENTATION (WEEKS 1 TO 3)
TRACKIFY
Full-Stack Personal Finance & Group Expense Sharing Platform
----------------------------------------------------------------------------------------------------
• Institution: CHARUSAT - Devang Patel Institute of Advance Technology & Research (DEPSTAR) • Semester: 5th | Project ID: PRJ_IT_5_2026_10 | Domain: Web Development / FinTech • Student ID: D25DIT083 | Internship ID: INT_2026_D25DIT083 • Milestone: Checkpoint 1 Released (checkpoint-1) | Repository: github.com/harshil5506/Trackify

## Slide 2
TRACKIFY | SLIDE 2
3-Week Milestone Overview (Weeks 1 to 3)
WEEK 1 (18/07 - 24/07)
System Architecture & Security • React 19 + Vite SPA frontend & Node.js Express backend setup. • Defined 6 Mongoose schemas (User, Expense, Budget, Friend, Message, Group). • JWT session auth & bcryptjs password hashing. • Security PIN lock views (SetPin & PinLock). • Google OAuth login integration.
WEEK 2 (25/07 - 31/07)
Ledger, Budgets & Reports • Income & Expense CRUD API endpoints. • Monthly Category Budget limits & overrun warning alerts. • Aggregation pipelines & Recharts visualization widgets. • Multi-format export engine (PDF, CSV, JSON). • Seeded 75+ test transactions.
WEEK 3 (01/08 - 07/08)
Multi-Currency & Email Automation • Multi-currency preference selection (INR, USD, EUR, GBP). • Dynamic currency formatting across ledgers & exports. • Automated monthly report emails via Nodemailer. • Verified production build (npm run build). • Checkpoint 1 milestone tag.

## Slide 3
TRACKIFY | SLIDE 3
Week 1: System Architecture & Authentication Module
Key Accomplishments & Deliverables:
1. MERN + Vite Architecture Setup: Configured React 19 SPA frontend with Vite HMR and Express backend server. 2. Database Schema Definition (Mongoose ODM): Designed User, Expense, Budget, Friend, Message, and Group schemas. 3. Session Security & Hashing: Implemented bcryptjs password hashing and 7-day JWT session tokens. 4. Security PIN Lock Flow: Built SetPin.jsx & PinLock.jsx to guard sensitive financial ledgers.
MODELS CREATED
6 Data Schemas
AUTH ENDPOINTS: • POST /api/auth/register • POST /api/auth/login • POST /api/auth/google • POST /api/auth/set-pin • POST /api/auth/verify-pin

## Slide 4
TRACKIFY | SLIDE 4
Week 2: Financial Ledger, Budgets & Multi-Format Exports
Key Accomplishments & Deliverables:
1. Personal Financial Ledger CRUD: Developed expenses.js endpoints for transactions, category tags, payment methods, date ranges, and pagination. 2. Category Budgeting System: Created budget.js routes and Budget.jsx view with visual overrun progress bars. 3. Analytics & Recharts Widgets: Built analytics.js endpoints (GET /summary, GET /monthly, GET /by-category). 4. Multi-Format Data Export Engine: Built csvExport.js supporting PDF (jsPDF + autotable), CSV, and JSON downloads.
EXPORT FORMATS
PDF, CSV, JSON
DATABASE SEEDING: • Generated seed_trackify.js script • Populated 75+ sample expenses • Seeded roommate group splits & direct messaging data

## Slide 5
TRACKIFY | SLIDE 5
Week 3: Multi-Currency Support & Automated Email Reports
Key Accomplishments & Deliverables:
1. Multi-Currency Preference & Formatting: Added currency selection (INR ₹, USD $, EUR €, GBP £) in Profile.jsx and applied dynamic currency formatting across transaction tables, summaries, and exports. 2. Automated Email Reports (Nodemailer): Integrated Nodemailer email transport to automatically deliver formatted monthly summaries directly to user email accounts. 3. Checkpoint 1 Milestone Release: Executed production build (npm run build) and tagged release 'checkpoint-1' on GitHub main branch.
MILESTONE STATUS
v1.0-cp1
CHECKPOINT 1 TAGGED: • Tag: checkpoint-1 • Commit: be0f2af • Verified production build • Automated Nodemailer dispatch

## Slide 6
TRACKIFY | SLIDE 6
Full-Stack Technology Architecture
FRONTEND LAYER
• React 19 Single Page App • Vite Build System & HMR • Recharts Interactive Charts • jsPDF + AutoTable Export • Custom CSS Design System
BACKEND LAYER
• Node.js & Express REST API • JWT Token Authentication • Bcryptjs Password Hashing • Nodemailer Mail Dispatch • CORS & Cookie Parser
DATABASE & DEVOPS
• MongoDB NoSQL Database • Mongoose ODM Schema Modeling • Git & GitHub Versioning • Seed Data Generators • Checkpoint Release Tagging

## Slide 7
TRACKIFY | SLIDE 7
Future Roadmap & Upcoming Objectives (Weeks 4+)
GROUP EXPENSE DEBT SETTLEMENT
• Extend multi-currency support to shared group ledgers. • Implement debt minimization algorithms to settle roommate expenses with minimal transactions. • Add real-time expense notifications & group P2P messaging.
ADVANCED FINANCIAL INSIGHTS
• Automated recurring subscription detection & bill due reminders. • Smart spending habit predictions and monthly budget suggestions. • Mobile responsive touch gesture controls for quick logging.

## Slide 8
THANK YOU!
Trackify Weeks 1–3 Development & Checkpoint 1 Milestone Reached 🎉
GitHub Repository: github.com/harshil5506/Trackify (Tag: checkpoint-1)